DEVELOPER BRIEF

Google Consent Mode v2 Implementation

Decimal Point Analytics - decimalpointanalytics.com

| Field | Value |
| --- | --- |
| Issued by | Shripad Nagarnaik, CMO |
| For | Web Development Team (via Kshitija Dewoolkar, Head of Digital) |
| Site | decimalpointanalytics.com |
| CMP in use | CookieYes (natively supports Google Consent Mode v2) |
| Priority | HIGH - measurement is currently broken |
| Expected effort | Approximately half a day of dev time (config + script-order check + GTM) |
| Cost | Zero (configuration change, no new tooling) |
| Success criteria | GA4 tag fires for non-consenting visitors in a privacy-safe state; measured sessions return toward pre-banner baseline within 48 hours of go-live |

1. The Problem

After the recent cookie consent (CMP) banner change, measured website traffic in GA4 has dropped across every channel simultaneously: Direct down ~80%, Organic Search down ~53%, Paid Social down ~99%, Email down ~99.6%, Organic Social down ~67%, Referral down ~31%.

A drop on this scale across unrelated channels (Direct and Organic Search do not fail together for any real-world reason) is the signature of a measurement break, not a demand drop.

This has been confirmed by a direct test:

- Site was loaded in a fresh incognito window.

- Chrome DevTools → Network tab → filter set to “collect.”

- Page reloaded WITHOUT clicking Accept on the consent banner.

- Result: zero requests to google-analytics.com/g/collect. The GA4 tag did not fire at all.

Conclusion: the CMP banner is hard-blocking the GA4 tag until a visitor clicks Accept. Every visitor who ignores, dismisses, or rejects the banner is invisible to analytics. Given typical accept rates, this explains the across-the-board collapse.

⚐ DO NOT remove or weaken the consent banner. The banner exists for DPDP Act / GDPR compliance. The correct fix is Google Consent Mode v2, which keeps the site fully compliant AND restores measurement. Consent Mode v2 is the more compliant option, not less.

2. What We Are Implementing - Google Consent Mode v2

Google Consent Mode v2 changes the behaviour of the GA4 tag so that:

- When a visitor has NOT consented: the GA4 tag still fires, but in a cookieless, privacy-safe mode. No cookies are set, no personal identifiers are stored. A minimal anonymous “ping” is sent to Google. Google then uses machine-learning modeling to fill in the missing data, so the visitor still appears in aggregate reports.

- When a visitor HAS consented: the GA4 tag behaves normally, with full cookie-based measurement.

- Default state: consent is denied by default until the user clicks Accept. This is the compliant default.

The result: we stay compliant with DPDP Act / GDPR, and we count all our visitors again.

3. Implementation Steps

Complete all nine steps in order. Each has a clear acceptance test. CMP in use: CookieYes.

Step 1 - Confirm CMP setup (CookieYes)

CMP in use on decimalpointanalytics.com: CookieYes. CookieYes natively supports Google Consent Mode v2, so no CMP switch is required.

Before starting the fix, confirm two things:

- Which CookieYes plan is decimalpointanalytics.com on? (Free, Basic, Pro, Ultimate, or Enterprise.) GCM v2 Advanced is available on all paid plans and on the Free plan within page-view limits.

- Login access to the CookieYes admin dashboard for decimalpointanalytics.com is available.

- Acceptance test: CookieYes plan recorded; admin dashboard access confirmed.

Step 2 - Enable Consent Mode v2 in CookieYes (Advanced mode)

Path: CookieYes Dashboard → select decimalpointanalytics.com → Site Settings → Consent Settings → Google Consent Mode → toggle ON → select v2 (Advanced).

CRITICAL: select Advanced, NOT Basic.

- Basic mode only sends consent signals to Google; it does NOT fire the cookieless ping required for modeling. With Basic, unconsented visitors remain invisible.

- Advanced mode sends a privacy-safe cookieless ping for unconsented visitors, enabling GA4 modeling to recover the data. This is what we need.

Also check (within the same CookieYes Consent Settings panel):

- All four consent categories enabled for signal: analytics_storage, ad_storage, ad_user_data, ad_personalization.

- Region targeting: ensure GCM v2 is applied globally (or at minimum to all regions DPA serves - North America, India, GCC, EU/UK), not only to EU.

- Acceptance test: CookieYes admin shows Google Consent Mode = ON, version = v2 Advanced, all four signals enabled, applied globally.

Step 3 - Verify default consent state is denied (CookieYes auto-injects this)

When GCM v2 Advanced is enabled in the CookieYes dashboard (Step 2), the CookieYes script automatically injects a default-denied consent state BEFORE the GTM container loads:

gtag('consent', 'default', {

'ad_storage': 'denied',

'ad_user_data': 'denied',

'ad_personalization': 'denied',

'analytics_storage': 'denied',

'wait_for_update': 500

});

DO NOT add a second manual gtag('consent', 'default', ...) call on top of CookieYes' own. Doing so creates a race condition and the behaviour becomes unpredictable. CookieYes is the single source of truth for consent state.

Instead, verify CookieYes is doing it correctly:

- Open the site in a fresh incognito window.

- Open DevTools → Console.

- BEFORE clicking Accept on the banner, type: google_tag_data.ics.entries

- Confirm analytics_storage and ad_storage show as denied.

- Click Accept. Re-run the same command. Confirm both now show as granted.

- Acceptance test: console output shows denied → granted transition correctly. Screenshots of both states attached.

Step 4 - Confirm CookieYes loads BEFORE GTM in the page source

This is the most common CookieYes implementation mistake. If GTM loads before CookieYes, the default consent state from Step 3 arrives too late, GA4 fires with no consent signal at all, and the entire fix silently fails.

In the site’s HTML head, the CookieYes script tag MUST appear before the GTM container script tag. Order matters:

- 1st: CookieYes script (the one loaded from cookieyes.com/client_data/...)

- 2nd: GTM container script

- 3rd: any other tags

If they are currently in the wrong order, swap them. This is a head template change in the site theme.

- Acceptance test: view-source on decimalpointanalytics.com confirms CookieYes script appears in <head> above the GTM script. Screenshot attached.

Step 5 - Configure the GA4 tag in GTM

In Google Tag Manager → the GA4 Configuration tag → Advanced Settings → Consent Settings:

- Built-in consent checks: set to “No additional consent required” (this means the tag should fire regardless of consent state - Consent Mode handles WHAT gets sent, not WHETHER the tag fires).

Do NOT add analytics_storage as a “required consent” on the tag. Doing so reverts to the old, broken behaviour of blocking the tag entirely.

- Acceptance test: the tag fires on every page load (not gated by consent), but the data it sends is consent-aware (Step 6 verifies this).

Step 6 - Verify the tag fires in “denied” state (the critical test)

This is the same DevTools test used to diagnose the problem, run in reverse to confirm the fix.

- Open the site in a fresh Chrome incognito window.

- Open DevTools (F12) → Network tab → filter box: collect

- Reload the page. DO NOT click Accept on the banner.

Expected result:

- A request to google-analytics.com/g/collect SHOULD appear, even though Accept was not clicked.

- Click that request → Payload tab → look for the parameter gcs=. It should read gcs=G100 (= consent denied, cookieless ping).

- Now click Accept on the banner, and reload. A new collect request should fire with gcs=G111 (= consent granted, full measurement).

- Acceptance test: both gcs=G100 (pre-accept) and gcs=G111 (post-accept) observed in DevTools. Screenshot both and attach to the closure note.

Step 7 - Cross-check with CookieYes’ own audit tool

CookieYes Dashboard → Audit / Scan → run a fresh scan of decimalpointanalytics.com. This shows which cookies and tags are firing in each consent state, from CookieYes’ own perspective.

This is a secondary confirmation alongside the DevTools test in Step 6. The DevTools test shows actual runtime behaviour; the CookieYes audit shows configured state. Both should align.

- Acceptance test: CookieYes audit shows GA4 tag classified as “consent-aware” / firing in restricted mode for non-consent state. Screenshot attached.

Step 8 - Enable modeling inside GA4

In GA4: Admin → Data display → Consent settings.

- Confirm the data stream for decimalpointanalytics.com is listed.

- Confirm GA4 shows consent signals as “received.”

In GA4: Admin → Data display → Reporting identity.

- Set to “Blended” (or “Observed and modeled”) so behavioral & conversion modeling are applied to unconsented traffic.

- Acceptance test: GA4 Consent settings screen shows consent signals received; Reporting identity is set to Blended.

Step 9 - Validate end to end after 48 hours

Wait 48 hours after go-live (GA4 modeling needs roughly this long to begin filling in data).

Then in GA4 → Reports → Acquisition → Traffic acquisition → set granularity to Daily → last 60 days:

- Daily sessions should be climbing back toward the pre-banner baseline.

- All channels (Direct, Organic Search, Paid Social, Email, Organic Social, Referral) should be recovering proportionally - not just one.

- Acceptance test: daily sessions trend recovers to within reasonable range of pre-banner baseline; no single channel left behind.

4. Acceptance Test Summary

The fix is considered complete only when ALL of the following are true:

| # | Acceptance test | Pass / Fail |
| --- | --- | --- |
| 1 | CookieYes plan confirmed and admin access available |  |
| 2 | CookieYes admin: GCM = ON, version = v2 Advanced, all 4 signals enabled, global |  |
| 3 | DevTools Console: analytics_storage and ad_storage show denied pre-Accept, granted post-Accept (screenshots attached) |  |
| 4 | Page source: CookieYes script loads BEFORE GTM script in <head> (screenshot attached) |  |
| 5 | GTM GA4 Config tag does NOT require analytics_storage consent; fires on every page |  |
| 6 | DevTools Network: collect request fires with gcs=G100 pre-Accept and gcs=G111 post-Accept (screenshots attached) |  |
| 7 | CookieYes Audit/Scan shows GA4 as consent-aware / firing restricted (screenshot attached) |  |
| 8 | GA4 Admin → Consent settings shows signals received; Reporting identity = Blended |  |
| 9 | After 48 hours: daily sessions trend recovers across all channels proportionally |  |

⚑ Also check the Meta Pixel. The Meta Pixel is almost certainly being blocked by the same CMP gate. Once GA4 is restored, run the same DevTools test for the Pixel (filter: facebook.com/tr) and apply the equivalent fix using Meta’s consent mode. Tanmay will check the Pixel audience size separately, but the Pixel consent wiring is a developer task - please add it to this scope or flag if you need a separate brief.

5. What NOT to Do

- Do not remove or hide the consent banner. It is required for DPDP Act / GDPR compliance. Removing it is not an acceptable fix.

- Do not auto-grant consent on page load. This is non-compliant and exposes DPA to regulatory risk.

- Do not require analytics_storage consent on the GA4 tag itself. That is the current broken state. The whole point of Consent Mode v2 is that the tag fires regardless and adjusts what it sends.

- Do not add a manual gtag('consent', 'default', ...) call on top of CookieYes. CookieYes injects this automatically when GCM v2 Advanced is enabled (Step 2). A second manual call creates a race condition.

- Do not deploy with GTM loading before CookieYes. Script order matters (Step 4). GTM-first silently breaks the entire fix.

- Do not skip Step 9. The 48-hour validation is how we know the fix actually worked, not just that the test request fired.

- Do not deploy to production without DevTools screenshots from Step 6. Those screenshots are the proof of fix.

6. Closure - What to Send Back

When the fix is complete, reply to Kshitija (cc Shripad) with:

- Confirmation that all nine acceptance tests have passed.

- DevTools screenshots showing analytics_storage denied → granted (Step 3).

- Page-source screenshot showing CookieYes loads before GTM (Step 4).

- DevTools Network screenshots showing gcs=G100 pre-Accept and gcs=G111 post-Accept (Step 6).

- CookieYes Audit/Scan screenshot (Step 7).

- Screenshot of GA4 Admin → Consent settings showing signals received (Step 8).

- Screenshot of the 48-hour daily sessions trend showing recovery (Step 9).

- Note on whether the Meta Pixel consent wiring was also applied via CookieYes, or whether a separate ticket is needed.

⚑ Questions during implementation: Route through Kshitija Dewoolkar (Head of Digital). Do not improvise around the steps above - if something blocks, flag it rather than working around it. Measurement integrity is the priority.